StudySphere

Release Planning Meeting (RPM)

| Date: | February 23, 2026 |
| --- | --- |
| Location: | Online (Discord) |
| Project: | StudySphere |
| Total Sprints: | 3 Sprints |

# 1. Participants

All team members attended the Release Planning Meeting held on February 23, 2026 via Discord.

| Name | Role | Participated |
| --- | --- | --- |
| Benjamin Bradley-Vokey | Developer — Project Setup, Version Control & Branch Integration / Frontend UI Flow | Yes |
| Nimrat Kaur Randhawa | Developer — Join Group | Yes |
| Navneet Kaur | Developer — Search Groups / System Design Document | Yes |
| Arshya Baweja | Developer — Authentication & Login | Yes |
| Gabriel Ottini | Developer — Group Creation | Yes |

# 2. Release Goal

The goal of this release is to deliver a fully functional StudySphere web application that allows York University students to register accounts, log in, search for study groups by course code and filters, create new study groups, and join existing study groups — along with real-time group chat and a personal calendar for study sessions.

By the end of all 3 sprints, StudySphere will provide a complete collaborative study platform where students can find peers in their courses, coordinate study sessions (virtual or in-person), and communicate within their groups.

# 3. Project Scope (Epics / Key Features)

The following epics represent the high-level features planned for the full release across all 3 sprints:

| Epic | Description | Sprint |
| --- | --- | --- |
| User Authentication | Students can register accounts and log in securely with hashed passwords | Sprint 1 |
| Study Group Search | Students can search for study groups by course code, department, and meeting mode | Sprint 1 |
| Group Creation | Students can create new study groups with course, mode, and location details | Sprint 1 |
| Join Group | Students can join existing study groups to participate in sessions | Sprint 1 |
| Update Profile | Students can update their enrolled courses and profile information | Sprint 2 |
| Group Chat | Students can send and receive messages within their study groups in real time | Sprint 2 |
| Calendar / Sessions | Students can view upcoming study sessions and set notification alerts | Sprint 3 |

# 4. User Stories for Full Release

The following user stories were identified for the full release and added to the Product Backlog. Stories are listed in priority order based on the value they bring to the product:

## Sprint 1 — Core Features

| # | User Story | Points | Assigned To |
| --- | --- | --- | --- |
| 1 | As a student, I want to register my account with username and password, so that I can have persistent data. | 3 | Arshya Baweja |
| 2 | As a registered student, I want to login to my account, so that I can access my associated user data. | 3 | Arshya Baweja |
| 3 | As a student, I want to search study groups by course code, department and mode, so that I can find relevant academic groups. | 5 | Navneet Kaur |
| 4 | As a group leader, I want to be able to create a group for my team to use. | 4 | Gabriel Ottini |
| 5 | As a student, I want to join an existing study group, so that I can participate in study sessions. | 3 | Nimrat Kaur Randhawa |

## Sprint 2 - Extended Features

| # | User Story | Points | Assigned To |
| --- | --- | --- | --- |
| 6 | As a student, I want to be able to change my current courses, so that I can easily view relevant study groups. | 2 | TBD |
| 7 | As a student, I want to send messages in my study group chat, so that I can communicate with my group members. | 5 | TBD |
| 8 | As a student, I want to receive notifications when a new message is sent in my group, so that I stay up to date. | 3 | TBD |
| 9 | As a student, I want my session to stay active after login, so that I do not have to log in every time I visit the app. | 3 | TBD |

## Sprint 3 — Calendar & Polish

| # | User Story | Points | Assigned To |
| --- | --- | --- | --- |
| 10 | As a student, I want to view upcoming study sessions in a calendar, so that I can plan my schedule accordingly. | 5 | TBD |
| 11 | As a student, I want to set notification alerts for upcoming study sessions, so that I am reminded before they start. | 3 | TBD |
| 12 | As a group leader, I want to schedule a study session with a time and location, so that my group members know when to meet. | 4 | TBD |

# 5. Sprint Plan Overview

| Sprint | Focus | Duration | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 1 | Core MVP - Auth, Search, Create, Join Group | Feb 23 – Mar 9, 2026 | Working login, group search, group creation, join group, system design doc |
| Sprint 2 | Update Profile, Chat, JWT Security | TBD | Group chat model, messaging UI, profile update |
| Sprint 3 | Calendar, Session Scheduling, Polish | TBD | Calendar view, session scheduling, notifications, UI polish |

# 6. Decisions Made

- MERN Stack : MongoDB Atlas, Express.js, React, Node.jsTech stack selected

- GitHub selected for version control : one feature branch per story per team member

- Trello selected for task tracking : user stories broken into tasks and assigned to members

- Postman to be used for backend API testing during all sprints

- Sprint 1 focuses on core features only :Chat and Calendar deferred to Sprints 2 and 3

- Update Profile deferred from Sprint 1 to Sprint 2 to keep Sprint 1 focused on core features

- Course will be stored as a string field inside User and Group models : no separate Course model

# 7. Next Steps

- Hold Sprint 1 Planning Meeting immediately after RPM (same session - Feb 23, 2026)

- Each member sets up their feature branch and begins development

- Benjamin sets up project repository, folder structure, and MongoDB Atlas connection

- All Sprint 1 user stories added to Trello with tasks, estimates, and acceptance criteria

- Sprint 1 demo and review scheduled for March 9, 2026