StudySphere

Sprint 1 Planning Meeting

| Date: | February 23, 2026 |
| --- | --- |
| Location: | Online (Discord) |
| Sprint Duration: | February 23, 2026 - March 9, 2026 |
| Sprint: | Sprint 1 |
| Project: | StudySphere |

# Participants

| Name | Role | Attended |
| --- | --- | --- |
| Benjamin Bradley-Vokey | Developer - Version Control & Branch Integration / Frontend UI Flow ,Standups meeting doc | Yes |
| Arshya Baweja | Developer - Authentication & Login , Release Planning.md | Yes |
| Navneet Kaur | Developer - Search Groups, System Design Document,Sprint Planning.md , | Yes |
| Nimrat Kaur Randhawa | Developer - Join Group,Frontend UI Flow | Yes |
| Gabriel Ottini | Developer -Group Creation, frontend UI | Yes |

# 2. Sprint Goal

Deliver a working MVP of StudySphere where a student can register an account, log in, search for study groups by course code and filters, join an existing study group, and create a new study group -with all features connected to a MongoDB Atlas backend via a REST API built with Express.js and Node.js, and a React frontend for demonstration.

# 3. Team Capacity

| Name | Available Hours/Week | Sprint Total (3 weeks) |
| --- | --- | --- |
| Benjamin Bradley-Vokey | 8-10 hrs/week | 24-30 hrs |
| Nimrat Kaur Randhawa | 8-10 hrs/week | 24-30 hrs |
| Navneet Kaur | 8-10 hrs/week | 24-30 hrs |
| Arshya Baweja | 8-10 hrs/week | 24-30 hrs |
| Gabriel Ottini | 8-10 hrs/week | 24-30 hrs |

Note: All team members are enrolled in other courses. Capacity estimates account for other academic commitments.

# 4. Spikes (Research Tasks)

The following research tasks (spikes) were identified before development could begin:

| Spike | Assigned To | Description |
| --- | --- | --- |
| MERN Stack Setup | Benjamin Bradley-Vokey | Research and set up Node.js + Express.js + MongoDB Atlas + React project structure |
| Authentication & Password Hashing | Arshya Baweja | Research bcrypt password hashing, user registration and login flow for secure authentication |
| MongoDB Atlas Connection | Benjamin Bradley-Vokey | Research how to connect Express backend to MongoDB Atlas cloud database |
| Mongoose Schema Design | Gabriel Ottini | Research Mongoose schema design for User and Group models |
| React Frontend Setup & Join Group | Nimrat Kaur Randhawa | Research React component structure, REST API integration via fetch, and join group endpoint |
| Search Query Filtering | Navneet Kaur | Research MongoDB query filtering by multiple fields (courseCode, department, mode) |
| System Design Documentation | Navneet Kaur | Research CRC card format, MVC architecture diagram, and create system design document |

# 5. User Stories Selected for Sprint 1

The following user stories were selected from the Product Backlog for Sprint 1:

| User Story | Assigned To | Points | Priority |
| --- | --- | --- | --- |
| As a student, I want to register my account with username and password, so that I can have persistent data. | Arshya Baweja | 3 | 3 - Required |
| As a registered student, I want to login to my account, so that I can access my associated user data. | Arshya Baweja | 3 | 3 -Required before any feature |
| As a student, I want to search study groups by course code, department and mode, so that I can find relevant academic groups. | Navneet Kaur | 5 | 1 – Core feature |
| As a group leader, I want to be able to create a group for my team to use. | Gabriel Ottini | 4 | 2 - Core feature |
| As a student, I want to join an existing study group, so that I can participate in study sessions. | Nimrat Kaur Randhawa | 3 | 4 - Core feature |

Moved to Sprint 2: As a student, I want to be able to update my profile information, so that others can see relevant information about myself.(2)

# 6. Task Breakdown

## Story 1 - User Registration (Arshya Baweja)

- Set up users.js Mongoose schema (username, password, timestamps)

- Implement addUser controller with bcrypt password hashing

- Set up POST /api/users route

- Handle duplicate username error (HTTP 409)

- Handle missing fields error (HTTP 400)

- Test registration

## Story 2 - User Login (Arshya Baweja)

- Implement loginUser controller with bcrypt.compare

- Handle user not found error (HTTP 404)

- Handle invalid credentials error (HTTP 401)

- Set up POST /api/users/login route

- Test Login

## Story 3 - Search Groups / System Design Document (Navneet Kaur)

- Set up groups.js Mongoose schema

- Implement searchGroups controller with multi-field filtering

- Set up GET /api/groups/search route

- Add course code input field in React Dashboard

- Add department dropdown in React Dashboard

- Add mode dropdown (In-Person / Virtual) in React Dashboard

- Display search results in UI

- Handle empty search query (HTTP 400)

- Handle no results case in UI

- Test all filter combinations in Postman

- Create system design document (CRC cards, MVC architecture diagram, error handling table, environment dependencies)

## Story 4 - Create Group (Gabriel Ottini)

- Implement createGroup controller

- Set up POST /api/groups route

- Validate required fields (title, courseCode, department, mode)

- Handle leader not found error (HTTP 404)

- Test group creation in Postman

- Connect creation in React UI

## Story 5 - Join Group (Nimrat Kaur Randhawa)

- Implement joinGroup controller

- Set up POST /api/groups/:groupId/join route

- Validate groupId and userId with ObjectId check

- Handle group not found (HTTP 404)

- Handle user already in group (HTTP 400)

- Use $addToSet to prevent duplicate members

- Test join group in Postman

- Connect join button in React UI

## Project Setup & Version Control (Benjamin Bradley-Vokey)

- Set up GitHub repository and initial project structure

- Set up Node.js + Express.js backend

- Set up React frontend project

- Configure db.js MongoDB Atlas connection

- Set up Express app.js with /api/users and /api/groups routes

- Define branch strategy — one feature branch per story

- Create feature branches for each team member

- Review and merge all pull requests

- Resolve merge conflicts across branches

- Build React frontend UI flow for demo video

# 7. Decisions Made

- Tech stack confirmed: MERN (MongoDB Atlas, Express.js, React, Node.js)

- Each feature developed in its own GitHub branch - merged via pull request after review

- Postman used for backend testing before connecting to React frontend

- Update Profile story moved to Sprint 2 - team agreed to focus on core features first

- Course stored as a string field inside User and Group models - no separate Course model needed

# 8. Next Steps

- Each member sets up their feature branch from main

- Backend features built and tested in Postman first

- Frontend connected after backend is confirmed working

- All pull requests reviewed by Benjamin before merging to main

- Demo video recorded before March 9 deadline